RealDream

Project Progress Report

Turn Your Dreams Into Reality — App Development Journey

| App Name | RealDream — A Goal Achievement & Dream Tracking Platform |
| --- | --- |
| Report Date | April 2026 |
| Version 1 | 28 February 2026 — Basic mobile app, frontend only |
| Version 2 | 28 March 2026 — Full-stack platform with backend, database & social features |
| Version 3 | 28 April 2026 — Feature stabilisation, subscriptions activation & backend completion |
| Platform | Android & iOS (React Native + Expo) |
| Prepared For | Investor Presentation |

# 1.  What Is RealDream?

RealDream is a mobile application that helps people set, track, and achieve their personal goals and dreams. Whether someone wants to start a business, improve fitness, learn a skill, or accomplish any life goal — RealDream provides a structured system to make it achievable. The app breaks large goals into actionable tasks, tracks progress, and builds consistency through system-driven execution.

Simple Version: RealDream is a personal success system — set a goal, follow a structured plan, and achieve it step by step.

# 2.  Our Progress — How Far We Have Come

We have been developing RealDream through focused version releases. In a short time, the app has evolved from a basic prototype into a stable, scalable platform.

| 14% Version 1 — Feb 2026 15 of 108 features done | 67% Version 2 — Mar 2026 72 of 108 features done | 74% Version 3 — Apr 2026 80 of 108 features done |
| --- | --- | --- |

Version 3 focuses on stabilisation, backend completion, and activation of monetisation systems.

# 3.  Feature Summary — Module by Module

The table below shows how many features are complete across all three versions.

| Module | Total | V1 | V2 | V3 |
| --- | --- | --- | --- | --- |
| Login & Authentication | 11 | 4 | 8 | 8 |
| User Profile | 9 | 2 | 6 | 6 |
| Dreams & Goals | 13 | 4 | 11 | 11 |
| Tasks (Action Steps) | 7 | 0 | 6 | 6 |
| Social & Community | 9 | 0 | 8 | 8 |
| Messaging / Chat | 5 | 0 | 4 | 5 |
| Notifications | 6 | 0 | 5 | 5 |
| Gamification & Rewards | 7 | 0 | 0 | 0 |
| In-App Market / Store | 6 | 0 | 4 | 4 |
| Vendor / Seller System | 7 | 0 | 5 | 5 |
| Subscriptions | 7 | 1 | 1 | 5 |
| Gallery | 3 | 0 | 0 | 0 |
| Themes & Customisation | 3 | 2 | 2 | 3 |
| Settings | 4 | 2 | 4 | 4 |
| Backend & Security | 9 | 0 | 8 | 9 |
| Advertisements | 2 | 0 | 0 | 1 |
| TOTAL | 108 | 15 (14%) | 72 (67%) | 80 (74%) |

# 4.  Detailed Feature Breakdown

## Authentication & Login

Authentication system is stable and production-ready. Google Sign-In, password reset, and multiple providers are fully implemented.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| User Registration (Sign Up) | YES | YES | YES | All versions |
| Email & Password Login | YES | YES | YES | All versions |
| Google Sign-In | NO | YES | YES | Added in v2 via Firebase |
| Facebook Sign-In | NO | NO | NO | Version 4 |
| Phone Number + OTP Login | NO | NO | NO | Version 4 |
| Forgot Password Flow | PARTIAL | YES | YES | Full email reset in v2 |
| Password Reset via Email | NO | YES | YES | Added in v2 |
| Change Password (logged in) | NO | YES | YES | Added in v2 |
| Persistent Login / Session Memory | NO | NO | NO | Version 4 |
| Logout | YES | YES | YES | All versions |
| Multiple Auth Providers in DB | NO | YES | YES | Added in v2 |

## User Profile

Profile viewing and editing are fully functional. Search users and account deletion are live. Profile photo upload and viewing other users’ profiles are planned for Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| View Own Profile | YES | YES | YES | All versions |
| Edit Profile (Name, Bio, Age) | PARTIAL | YES | YES | Full edit added in v2 |
| Upload / Change Profile Photo | NO | NO | NO | Version 4 |
| Delete Profile Photo | NO | NO | NO | Version 4 |
| View Another User's Profile | NO | NO | NO | Version 4 |
| Search Users by Name / Username | NO | YES | YES | New in v2 |
| Delete Account (full data wipe) | NO | YES | YES | New in v2 |
| Age & Gender Fields | NO | YES | YES | New in v2 |
| Display Coins, Trophies & Awards | NO | YES | YES | New in v2 |

## Dreams & Goals Management — The Core of the App

Core system is stable and fully functional. Personal dreams, group dreams, challenge-based goals, and progress tracking are all active. Dream privacy settings and cover image upload are targeted for Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Create a Personal Dream / Goal | YES | YES | YES | All versions |
| View My Dreams List | YES | YES | YES | All versions |
| Edit / Update a Dream | PARTIAL | PARTIAL | YES | Completed in v3 |
| Delete a Dream | NO | NO | NO | Not required |
| Dream Privacy (Public / Private) | NO | NO | NO | Version 4 |
| Challenge Dream Type | NO | YES | YES | New in v2 |
| Group Dream (Collaborative) | NO | YES | YES | New in v2 |
| Invite Members to a Group Dream | NO | YES | YES | New in v2 |
| Join a Group Dream | NO | YES | YES | New in v2 |
| Dream Progress Tracking (%) | NO | YES | YES | New in v2 |
| Upload Cover Image for Dream | NO | YES | YES | New in v2 |
| Duration & Recurrence Settings | NO | YES | YES | New in v2 |
| Dream Detail Screen | PARTIAL | YES | YES | Full version in v2 |

## Tasks — Automated Action Plan

Task engine is operational and reliable. Auto-generated schedules, recurrence types, and task editing are all working. Task deletion is planned for Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| View Tasks for a Dream | NO | YES | YES | New in v2 |
| Auto-Generate Task Schedule | NO | YES | YES | Calculates dates from recurrence |
| Mark Task as Complete / Toggle | NO | YES | YES | New in v2 |
| Create Custom Tasks Manually | NO | YES | YES | New in v2 |
| Task Recurrence Types (5 types) | NO | YES | YES | Daily, weekly, semi-weekly, monthly, semi-monthly |
| Edit a Task | NO | YES | YES | New in v2 |
| Delete a Task | NO | NO | NO | Version 4 |

## Social Features & Community

Basic social layer is implemented. Following, liking, and commenting are live. The full news feed with post creation and deletion is coming in Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Follow Another User | NO | YES | YES | New in v2 |
| Unfollow a User | NO | YES | YES | New in v2 |
| View Followers & Following Lists | NO | YES | YES | New in v2 |
| News Feed (Social Posts) | NO | PARTIAL | PARTIAL | Version 4 — in progress |
| Create a Post / Share Dream Update | NO | PARTIAL | PARTIAL | Version 4 — in progress |
| Like a Post | NO | YES | YES | New in v2 |
| Unlike a Post | NO | YES | YES | New in v2 |
| Comment on a Post | NO | YES | YES | New in v2 |
| Delete Own Post | NO | NO | NO | Version 4 |

## Direct Messaging / Chat

Messaging system is fully completed in Version 3. Direct messaging, conversation history, and chat are all functional. Real-time delivery via WebSocket is planned for Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Send a Direct Message | NO | YES | YES | New in v2 |
| View All Conversations | NO | YES | YES | New in v2 |
| Chat History with a User | NO | YES | YES | New in v2 |
| Mark Messages as Read | NO | YES | YES | New in v2 |
| Real-Time Messaging (WebSocket) | NO | NO | NO | Version 4 |

## Notifications

Notification system is implemented. List view, mark all as read, delete, and unread count are all live. Marking individual notifications is coming in Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| View Notification List | NO | YES | YES | New in v2 |
| Mark Single Notification as Read | NO | NO | NO | Version 4 |
| Mark All Notifications as Read | NO | YES | YES | New in v2 |
| Delete a Notification | NO | YES | YES | New in v2 |
| Unread Count Badge | NO | YES | YES | New in v2 |
| 5 Notification Types | NO | YES | YES | Achievement, social, system, reward, transaction |

## Gamification & Rewards

Not implemented in Version 3. The full gamification system — coins, daily spin, leaderboards, and achievements — is fully planned for Version 4. Backend architecture is already ready.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Coins / Virtual Wallet | NO | NO | NO | Version 4 — backend ready |
| Daily Lucky Spin (up to 3/day) | NO | NO | NO | Version 4 |
| Trophies & Awards | NO | NO | NO | Version 4 |
| Total Points System | NO | NO | NO | Version 4 |
| Champions Leaderboard | NO | NO | NO | Version 4 |
| Wall of Fame (Weekly / Monthly / All) | NO | NO | NO | Version 4 |
| Points-Based Leaderboard | NO | NO | NO | Version 4 |

## In-App Market / Store

Marketplace system is functional. Users can browse, purchase with coins, and view purchase history. Premium items and category filters are coming in Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Browse Market Items | NO | YES | YES | New in v2 |
| Purchase Items with Coins | NO | YES | YES | New in v2 |
| View Purchase History | NO | YES | YES | New in v2 |
| Premium / Paid Items | NO | NO | NO | Version 4 |
| Filter Items by Category | NO | NO | NO | Version 4 |
| Purchase App Themes from Market | NO | YES | YES | New in v2 |

## Vendor / Seller System

Vendor system is partially implemented. Application flow, profile, and product listings are live. Vendor tiers and earnings system are coming in Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Apply to Become a Vendor | NO | YES | YES | New in v2 |
| Vendor Profile (Business Info) | NO | YES | YES | New in v2 |
| Vendor Tiers (Basic / Pro / Enterprise) | NO | NO | NO | Version 4 |
| List Products for Sale | NO | YES | YES | New in v2 |
| View Own Listed Items | NO | YES | YES | New in v2 |
| Remove Vendor Status | NO | YES | YES | New in v2 |
| Vendor Earns Coins from Sales | NO | NO | NO | Version 4 |

## Subscriptions & Membership Plans

Major milestone achieved in Version 3. Bronze, Silver, Gold, and Platinum plans are now live. Upgrade and downgrade system is active. This is a key monetisation milestone.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Free Plan | YES | YES | YES | Default for all users |
| Bronze Plan — $4.99 / month | NO | NO | YES | Activated in v3 |
| Silver Plan — $9.99 / month | NO | NO | YES | Activated in v3 |
| Gold Plan — $19.99 / month | NO | NO | YES | Activated in v3 |
| Platinum Plan — $29.99 / month | NO | NO | YES | Activated in v3 |
| Upgrade / Downgrade Plan | NO | NO | YES | New in v3 |
| Ad-Free Experience (Gold & Platinum) | NO | NO | NO | Version 4 |

## Gallery

Not implemented in Version 3. Full gallery system including upload, view, and creation is planned for Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| View Gallery | NO | NO | NO | Version 4 |
| Upload to Gallery | NO | NO | NO | Version 4 |
| Create Gallery Collection | NO | NO | NO | Version 4 |

## Themes & Customisation

Themes system is complete in Version 3. Users can now browse, purchase, and apply custom app themes.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Default Theme | YES | YES | YES | All versions |
| Custom Theme Selection | YES | YES | YES | Both versions |
| Purchase & Apply Themes | NO | NO | YES | Completed in v3 |

## Settings

All settings features are complete in Version 2 and remain stable in Version 3.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Notification Settings | YES | YES | YES | All versions |
| Privacy Settings | NO | YES | YES | New in v2 |
| Language Settings | NO | YES | YES | New in v2 |
| App Theme Toggle | YES | YES | YES | All versions |

## Backend Infrastructure & Security

Fully completed and production-ready. All nine backend features are complete in Version 3. The platform is built on PostgreSQL, Firebase, JWT, rate limiting, and input validation.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| PostgreSQL Database | NO | YES | YES | Full relational DB — Drizzle ORM |
| Cloud Image Storage (Cloudinary) | NO | YES | YES | All images stored in the cloud |
| Firebase Authentication (Admin SDK) | NO | YES | YES | Server-side token verification |
| JWT Authentication for All API Routes | NO | YES | YES | All protected endpoints secured |
| Token Cache for Performance | NO | YES | YES | 5-min cache, 500-token limit |
| API Rate Limiting | NO | YES | YES | 1,000 req/15 min; 50 for auth |
| Admin User System | NO | NO | YES | Completed in v3 |
| Input Validation (Zod) | NO | YES | YES | All API inputs validated |
| Bcrypt Password Hashing | NO | YES | YES | Secure password storage |

## Advertisements

Partially implemented in Version 3. Ad banner system has been introduced. Full ad system and ad-free integration are coming in Version 4.

| Feature | V1 | V2 | V3 | Notes |
| --- | --- | --- | --- | --- |
| Ad Banner System | NO | NO | PARTIAL | Introduced in v3 |
| Full Ad System | NO | NO | NO | Version 4 |

# 5.  What Is Coming in Version 4?

Version 4 focuses on completing the engagement and user experience layers. The major additions include gamification, real-time chat, a full social feed, and the complete gallery system.

| Module | Feature Coming in Version 4 |
| --- | --- |
| Profile | Upload & delete profile photo |
| Profile | View other users’ public profiles |
| Dreams | Dream privacy settings (Public / Private) |
| Dreams | Dream cover image deletion |
| Tasks | Delete a task |
| Social | Full News Feed (create, delete posts) |
| Notifications | Mark individual notification as read |
| Messaging | Real-time messaging (WebSocket) |
| Auth | Facebook & OTP login |
| Auth | Persistent sessions |
| Gamification | Coins & virtual wallet |
| Gamification | Daily Lucky Spin (earn rewards) |
| Gamification | Trophies, Awards & Points system |
| Gamification | Champions Leaderboard |
| Gamification | Wall of Fame |
| Market | Premium / paid items |
| Market | Filter items by category |
| Vendor | Vendor tiers (Basic / Pro / Enterprise) |
| Vendor | Vendors earn coins from sales |
| Gallery | Full gallery — view, create, upload |
| Ads | Full ad system & ad-free toggle |

# 6.  How Does RealDream Make Money?

RealDream is designed with four independent revenue streams. Subscriptions and the marketplace are now live. Vendor commissions and advertisements are partially active.

| Revenue Stream | How It Works | Status |
| --- | --- | --- |
| Subscriptions | Monthly plans from $4.99 to $29.99/month unlocking premium features and ad-free experience | LIVE |
| In-App Marketplace | Users spend earned coins to buy items, tools, and app themes inside the marketplace | LIVE |
| Vendor Commission | Vendors list products — RealDream earns a share of every sale made on the platform | PARTIAL |
| Advertisements | Free users see ads; Gold and Platinum subscribers get a completely ad-free experience | PARTIAL |

# 7.  Why Invest in RealDream?

“Millions of people set goals every year but most never achieve them because they lack a system. RealDream is that system — combining goal tracking, community, gamification, and commerce into one platform.”

| Why It Matters | Detail |
| --- | --- |
| Large Market | The global self-improvement and goal-tracking app market is worth over $15 billion and growing at 14% per year. |
| Foundation Is Ready | The backend, database, security layer, and all core infrastructure are completely built. Investment goes toward growth, not rebuilding. |
| Fast Execution | We went from 14% to 74% completion across three versions in under 3 months. This team executes quickly and consistently. |
| 4 Revenue Streams | Subscriptions, marketplace, vendor commissions, and ads — four independent income sources that reduce single-channel risk. |
| Monetisation Active | Subscriptions are live. Revenue generation has started. The platform is no longer just a product — it’s a business. |
| Cross-Platform | One codebase runs on both Android and iOS, keeping development costs low while maximising the addressable user base. |

# Conclusion

Version 3 represents a clear transition from development to a stable, monetisation-ready platform. Core systems are complete. Revenue streams are activated. The backend is fully production-ready.

The next phase — Version 4 — focuses on engagement features, gamification, and scale. The foundation is built. The path forward is clear.

RealDream: Built. Launched. Generating Revenue. Ready to Scale.