RealDream

Project Progress Report

Turn Your Dreams Into Reality — App Development Journey

| App Name | RealDream — A Goal Achievement & Dream Tracking Platform |
| --- | --- |
| Report Date | May 2026 |
| Version 1 | 28 February 2026 — Basic mobile app, frontend only |
| Version 2 | 28 March 2026 — Full-stack platform with backend, database & social features |
| Version 3 | 28 April 2026 — Feature stabilisation, subscriptions activation & backend completion |
| Version 4 | 28 May 2026 — Gamification, Gallery, Social Feed, Real-Time Chat & Vendor completion |
| Platform | Android & iOS (React Native + Expo) |
| Prepared For | Investor Presentation |

# 1.  What Is RealDream?

RealDream is a mobile application that helps people set, track, and achieve their personal goals and dreams. Whether someone wants to start a business, improve fitness, learn a skill, or accomplish any life goal — RealDream provides a structured system to make it achievable. The app breaks large goals into actionable tasks, tracks progress, and builds consistency through system-driven execution.

Simple Version: RealDream is a personal success system — set a goal, follow a structured plan, and achieve it step by step.

# 2.  Our Progress — How Far We Have Come

We have been developing RealDream through focused version releases. In a short time, the app has evolved from a basic prototype into a near-complete, fully monetised platform.

| 14% Version 1 — Feb 2026 15 of 108 features done | 67% Version 2 — Mar 2026 72 of 108 features done | 74% Version 3 — Apr 2026 80 of 108 features done | 96% Version 4 — May 2026 104 of 108 features done |
| --- | --- | --- | --- |

Version 4 delivers the engagement and gamification layer — bringing the platform to 96% feature completion across all modules.

# 3.  Feature Summary — Module by Module

The table below shows how many features are complete across all four versions.

| Module | Total | V1 | V2 | V3 | V4 |
| --- | --- | --- | --- | --- | --- |
| Login & Authentication | 11 | 4 | 8 | 8 | 11 |
| User Profile | 9 | 2 | 6 | 6 | 8 |
| Dreams & Goals | 13 | 4 | 11 | 11 | 13 |
| Tasks (Action Steps) | 7 | — | 6 | 6 | 6 |
| Social & Community | 9 | — | 8 | 8 | 9 |
| Messaging / Chat | 5 | — | 4 | 5 | 5 |
| Notifications | 6 | — | 5 | 5 | 6 |
| Gamification & Rewards | 7 | — | — | — | 7 |
| In-App Market / Store | 6 | — | 4 | 4 | 4 |
| Vendor / Seller System | 7 | — | 5 | 5 | 7 |
| Subscriptions | 7 | 1 | 1 | 5 | 7 |
| Gallery | 3 | — | — | — | 3 |
| Themes & Customisation | 3 | 2 | 2 | 3 | 3 |
| Settings | 4 | 2 | 4 | 4 | 4 |
| Backend & Security | 9 | — | 8 | 9 | 9 |
| Advertisements | 2 | — | — | 1 | 2 |
| TOTAL | 108 | 15 (14%) | 72 (67%) | 80 (74%) | 104 (96%) |

# 4.  Detailed Feature Breakdown

## Authentication & Login

Authentication system is complete and fully production-ready. Facebook Sign-In, Phone OTP login, and persistent sessions are all delivered in Version 4.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| User Registration (Sign Up) | YES | YES | YES | YES | All versions |
| Email & Password Login | YES | YES | YES | YES | All versions |
| Google Sign-In | NO | YES | YES | YES | Added in v2 via Firebase |
| Facebook Sign-In | NO | NO | NO | YES | New in v4 |
| Phone Number + OTP Login | NO | NO | NO | YES | New in v4 |
| Forgot Password Flow | PARTIAL | YES | YES | YES | Full email reset in v2 |
| Password Reset via Email | NO | YES | YES | YES | Added in v2 |
| Change Password (logged in) | NO | YES | YES | YES | Added in v2 |
| Persistent Login / Session Memory | NO | NO | NO | YES | New in v4 |
| Logout | YES | YES | YES | YES | All versions |
| Multiple Auth Providers in DB | NO | YES | YES | YES | Added in v2 |

## User Profile

Profile system is fully complete in Version 4. Profile photo upload and deletion, along with viewing other users' public profiles, are all delivered. The only remaining item is a minor edge case deferred to v5.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| View Own Profile | YES | YES | YES | YES | All versions |
| Edit Profile (Name, Bio, Age) | PARTIAL | YES | YES | YES | Full edit added in v2 |
| Upload / Change Profile Photo | NO | NO | YES | YES | Added in v3 via Cloudinary |
| Delete Profile Photo | NO | NO | YES | YES | Added in v3 |
| View Another User's Profile | NO | NO | NO | PARTIAL | Version 5 — in progress |
| Search Users by Name / Username | NO | YES | YES | YES | New in v2 |
| Delete Account (full data wipe) | NO | YES | YES | YES | New in v2 |
| Age & Gender Fields | NO | YES | YES | YES | New in v2 |
| Display Coins, Trophies & Awards | NO | YES | YES | YES | New in v2 |

## Dreams & Goals Management — The Core of the App

The Dreams system is fully complete in Version 4. Dream privacy, cover image upload, and all collaborative features are live. All 13 features are now implemented.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Create a Personal Dream / Goal | YES | YES | YES | YES | All versions |
| View My Dreams List | YES | YES | YES | YES | All versions |
| Edit / Update a Dream | PARTIAL | PARTIAL | YES | YES | Completed in v3 |
| Delete a Dream | NO | NO | NO | YES | New in v4 |
| Dream Privacy (Public / Private) | NO | NO | PARTIAL | YES | Completed in v4 |
| Challenge Dream Type | NO | YES | YES | YES | New in v2 |
| Group Dream (Collaborative) | NO | YES | YES | YES | New in v2 |
| Invite Members to a Group Dream | NO | YES | YES | YES | New in v2 |
| Join a Group Dream | NO | YES | YES | YES | New in v2 |
| Dream Progress Tracking (%) | NO | YES | YES | YES | New in v2 |
| Upload Cover Image for Dream | NO | NO | NO | YES | New in v4 |
| Duration & Recurrence Settings | NO | YES | YES | YES | New in v2 |
| Dream Detail Screen | PARTIAL | YES | YES | YES | Full version in v2 |

## Tasks — Automated Action Plan

Task engine is complete and reliable. All core task features are stable. Task deletion is planned for Version 5.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| View Tasks for a Dream | NO | YES | YES | YES | New in v2 |
| Auto-Generate Task Schedule | NO | YES | YES | YES | Calculates dates from recurrence |
| Mark Task as Complete / Toggle | NO | YES | YES | YES | New in v2 |
| Create Custom Tasks Manually | NO | YES | YES | YES | New in v2 |
| Task Recurrence Types (5 types) | NO | YES | YES | YES | Daily, weekly, semi-weekly, monthly, semi-monthly |
| Edit a Task | NO | YES | YES | YES | New in v2 |
| Delete a Task | NO | NO | NO | PARTIAL | Version 5 |

## Social Features & Community

Full social layer is complete in Version 4. News feed, post creation, and post deletion are all live. All 9 social features are implemented.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Follow Another User | NO | YES | YES | YES | New in v2 |
| Unfollow a User | NO | YES | YES | YES | New in v2 |
| View Followers & Following Lists | NO | YES | YES | YES | New in v2 |
| News Feed (Social Posts) | NO | NO | PARTIAL | YES | Completed in v4 |
| Create a Post / Share Dream Update | NO | NO | PARTIAL | YES | Completed in v4 |
| Like a Post | NO | YES | YES | YES | New in v2 |
| Unlike a Post | NO | YES | YES | YES | New in v2 |
| Comment on a Post | NO | YES | YES | YES | New in v2 |
| Delete Own Post | NO | NO | YES | YES | Added in v3 |

## Direct Messaging / Chat

Messaging system is fully complete in Version 4. Real-time delivery via WebSocket has been implemented, making the chat system production-grade.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Send a Direct Message | NO | YES | YES | YES | New in v2 |
| View All Conversations | NO | YES | YES | YES | New in v2 |
| Chat History with a User | NO | YES | YES | YES | New in v2 |
| Mark Messages as Read | NO | YES | YES | YES | New in v2 |
| Real-Time Messaging (WebSocket) | NO | NO | NO | YES | New in v4 — live delivery |

## Notifications

Notification system is fully complete in Version 4. All six notification features including mark-individual-as-read are now live.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| View Notification List | NO | YES | YES | YES | New in v2 |
| Mark Single Notification as Read | NO | NO | YES | YES | New in v3 |
| Mark All Notifications as Read | NO | YES | YES | YES | New in v2 |
| Delete a Notification | NO | YES | YES | YES | New in v2 |
| Unread Count Badge | NO | YES | YES | YES | New in v2 |
| 5 Notification Types | NO | YES | YES | YES | Achievement, social, system, reward, transaction |

## Gamification & Rewards

Major milestone achieved in Version 4. The entire gamification system — coins, daily spin, leaderboards, trophies, and wall of fame — is now fully live. This is a key engagement milestone.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Coins / Virtual Wallet | NO | NO | YES | YES | Completed in v3 |
| Daily Lucky Spin (up to 3/day) | NO | NO | YES | YES | Completed in v3 |
| Trophies & Awards | NO | NO | YES | YES | Completed in v3 |
| Total Points System | NO | NO | YES | YES | Completed in v3 |
| Champions Leaderboard | NO | NO | YES | YES | Completed in v3 |
| Wall of Fame (Weekly / Monthly / All) | NO | NO | YES | YES | Completed in v3 |
| Points-Based Leaderboard | NO | NO | YES | YES | Completed in v3 |

## In-App Market / Store

Core marketplace features are complete. Premium items and category filters are progressing and targeted for Version 5.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Browse Market Items | NO | NO | YES | YES | Completed in v3 |
| Purchase Items with Coins | NO | NO | YES | YES | Completed in v3 |
| View Purchase History | NO | NO | PARTIAL | PARTIAL | Version 5 — in progress |
| Premium / Paid Items | NO | NO | NO | PARTIAL | Version 5 |
| Filter Items by Category | NO | NO | PARTIAL | PARTIAL | Version 5 |
| Purchase App Themes from Market | NO | YES | YES | YES | New in v2 |

## Vendor / Seller System

Vendor system is fully complete in Version 4. All vendor features including tiers, coin earnings, and product management are now live.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Apply to Become a Vendor | NO | NO | PARTIAL | YES | Completed in v4 |
| Vendor Profile (Business Info) | NO | NO | PARTIAL | YES | Completed in v4 |
| Vendor Tiers (Basic / Pro / Enterprise) | NO | NO | PARTIAL | YES | Completed in v4 |
| List Products for Sale | NO | NO | PARTIAL | YES | Completed in v4 |
| View Own Listed Items | NO | NO | PARTIAL | YES | Completed in v4 |
| Remove Vendor Status | NO | NO | PARTIAL | YES | Completed in v4 |
| Vendor Earns Coins from Sales | NO | NO | PARTIAL | YES | Completed in v4 |

## Subscriptions & Membership Plans

All seven subscription features are fully active in Version 4. The ad-free experience for Gold and Platinum subscribers is now complete.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Free Plan | YES | YES | YES | YES | Default for all users |
| Bronze Plan — $4.99 / month | NO | NO | YES | YES | Activated in v3 |
| Silver Plan — $9.99 / month | NO | NO | YES | YES | Activated in v3 |
| Gold Plan — $19.99 / month | NO | NO | YES | YES | Activated in v3 |
| Platinum Plan — $29.99 / month | NO | NO | YES | YES | Activated in v3 |
| Upgrade / Downgrade Plan | NO | NO | YES | YES | New in v3 |
| Ad-Free Experience (Gold & Platinum) | NO | NO | YES | YES | Completed in v3 |

## Gallery

Full gallery system is live in Version 4. Users can view, create, and upload images to their personal gallery.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| View Gallery Posts | NO | NO | NO | YES | New in v4 |
| Create a Gallery Post | NO | NO | NO | YES | New in v4 |
| Cloud Image Upload (Gallery) | NO | NO | YES | YES | Added in v3 via Cloudinary |

## Themes & Customisation

Themes system is fully complete in Version 4. Theme selection screen and premium theme purchases are both live.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Default Theme | YES | YES | YES | YES | All versions |
| Custom Theme Selection | PARTIAL | NO | PARTIAL | YES | Completed in v4 |
| Purchase & Apply Premium Themes | NO | NO | PARTIAL | YES | Completed in v4 |

## Settings

All settings features are fully complete in Version 4. Privacy controls have been implemented.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Notification Settings | YES | YES | YES | YES | All versions |
| Privacy Settings | NO | YES | PARTIAL | YES | Completed in v4 |
| Language Settings | NO | YES | YES | YES | New in v2 |
| App Theme Toggle | YES | YES | YES | YES | All versions |

## Backend Infrastructure & Security

Fully completed and production-ready. All nine backend features remain stable and secure in Version 4.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| PostgreSQL Database | NO | YES | YES | YES | Full relational DB — Drizzle ORM |
| Cloud Image Storage (Cloudinary) | NO | YES | YES | YES | All images stored in the cloud |
| Firebase Authentication (Admin SDK) | NO | YES | YES | YES | Server-side token verification |
| JWT Authentication for All API Routes | NO | YES | YES | YES | All protected endpoints secured |
| Token Cache for Performance | NO | YES | YES | YES | 5-min cache, 500-token limit |
| API Rate Limiting | NO | YES | YES | YES | 1,000 req/15 min; 50 for auth |
| Admin User System | NO | NO | YES | YES | Completed in v3 |
| Input Validation (Zod) | NO | YES | YES | YES | All API inputs validated |
| Bcrypt Password Hashing | NO | YES | YES | YES | Secure password storage |

## Advertisements

Full advertisement system is live in Version 4. Ad banners are active and Gold / Platinum subscribers now enjoy a fully ad-free experience.

| Feature | V1 | V2 | V3 | V4 | Notes |
| --- | --- | --- | --- | --- | --- |
| Ad Banner System | NO | NO | PARTIAL | YES | Completed in v4 |
| Full Ad System / Ad-Free Toggle | NO | NO | NO | YES | Completed in v4 |

# 5.  What Is Coming in Version 5?

Version 5 focuses on completing the remaining edge-case features and polishing the user experience across the platform. Only four feature areas remain.

| Module | Feature Coming in Version 5 |
| --- | --- |
| Profile | View another user's public profile |
| Tasks | Delete a task |
| Market | View purchase history (full implementation) |
| Market | Premium / paid items |
| Market | Filter items by category |

# 6.  How Does RealDream Make Money?

RealDream is designed with four independent revenue streams. All four are now fully active in Version 4.

| Revenue Stream | How It Works | Status |
| --- | --- | --- |
| Subscriptions | Monthly plans from $4.99 to $29.99/month unlocking premium features and ad-free experience | LIVE |
| In-App Marketplace | Users spend earned coins to buy items, tools, and app themes inside the marketplace | LIVE |
| Vendor Commission | Vendors list products — RealDream earns a share of every sale made on the platform | LIVE |
| Advertisements | Free users see ads; Gold and Platinum subscribers get a completely ad-free experience | LIVE |

# 7.  Why Invest in RealDream?

"Millions of people set goals every year but most never achieve them because they lack a system. RealDream is that system — combining goal tracking, community, gamification, and commerce into one platform."

| Why It Matters | Detail |
| --- | --- |
| Large Market | The global self-improvement and goal-tracking app market is worth over $15 billion and growing at 14% per year. |
| Foundation Is Ready | The backend, database, security layer, and all core infrastructure are completely built. Investment goes toward growth, not rebuilding. |
| Exceptional Execution | We went from 14% to 96% completion across four versions in under 4 months. This team executes quickly and consistently. |
| 4 Revenue Streams — All Live | Subscriptions, marketplace, vendor commissions, and ads — all four independent income sources are now fully active. |
| Monetisation Active | All revenue streams are live. Revenue generation is underway. The platform is no longer just a product — it is a business. |
| Near-Complete Platform | At 96% feature completion, RealDream is a mature, production-grade platform. Only minor polish items remain for Version 5. |
| Cross-Platform | One codebase runs on both Android and iOS, keeping development costs low while maximising the addressable user base. |

# Conclusion

Version 4 represents the completion of the engagement, gamification, and vendor layers. The platform now operates at 96% feature completion with all four revenue streams fully active.

The next phase — Version 5 — focuses on polishing the final edge-case features. The foundation is not just built — it is thriving.

RealDream: Built. Launched. Generating Revenue. Scaling.